# Operations Registers

## Purpose

The Operations Registers form part of the company’s Operations Management System. They provide a centralised method for recording, monitoring, and managing operational activities, ensuring accurate record-keeping, accountability, and informed decision-making.

All registers must be maintained accurately and updated promptly by the responsible person.

# 1. Job Register

## Purpose

The Job Register is the master record of all jobs undertaken by the company. It tracks each job from quotation acceptance through to completion and invoicing.

### Responsibility

Operations Manager

### Information Recorded

- Job Number

- Quote Number

- Client Name

- Contact Details

- Property Address

- Service Type

- Job Description

- Date Booked

- Scheduled Date

- Team Assigned

- Supervisor

- Vehicle Assigned

- Job Status

- Invoice Status

- Completion Date

- Notes

### Update Frequency

Updated whenever a job is created, amended, completed, or cancelled.

# 2. Daily Operations Schedule

## Purpose

The Daily Operations Schedule provides the operational team with a structured work plan for each day. It ensures that all jobs, staff, vehicles, and equipment are allocated efficiently.

### Responsibility

Operations Manager

### Information Recorded

- Date

- Team

- Supervisor

- Job Number

- Client Name

- Property Address

- Arrival Time

- Service Type

- Vehicle Assigned

- Equipment Required

- Estimated Finish Time

- Job Status

- Notes

### Update Frequency

Prepared daily and updated throughout the day as operational changes occur.

# 3. Asset Register

## Purpose

The Asset Register provides a complete record of all company-owned assets and allows management to monitor ownership, allocation, condition, and replacement planning.

### Responsibility

Operations Manager

### Information Recorded

- Asset ID

- Asset Name

- Category

- Brand

- Model

- Serial Number

- Purchase Date

- Purchase Cost

- Assigned Employee or Department

- Location

- Condition

- Warranty Expiry

- Status

- Notes

### Update Frequency

Updated whenever assets are purchased, allocated, repaired, relocated, or disposed of.

# 4. Maintenance Register

## Purpose

The Maintenance Register records all inspections, servicing, repairs, and preventative maintenance performed on company assets.

### Responsibility

Operations Manager

### Information Recorded

- Maintenance ID

- Asset ID

- Asset Name

- Maintenance Type

- Description

- Date Reported

- Date Completed

- Performed By

- Cost

- Next Service Due

- Status

- Notes

### Update Frequency

Updated whenever maintenance is scheduled, completed, or a fault is reported.

# 5. Incident Register

## Purpose

The Incident Register records all operational incidents to ensure they are investigated, resolved, and used to improve safety and operational performance.

### Responsibility

Operations Manager

### Information Recorded

- Incident Number

- Date

- Time

- Location

- Employee(s) Involved

- Incident Type

- Description

- Immediate Action Taken

- Investigation Status

- Corrective Action

- Status

- Notes

### Update Frequency

Updated immediately after any reportable incident occurs.

# Register Management

The Operations Manager is responsible for ensuring all registers remain accurate, complete, and up to date.

The General Manager should review the registers regularly to monitor operational performance, identify trends, and ensure compliance with company procedures.

The CEO may review these registers during operational meetings to assess business performance, identify risks, and make strategic decisions.

# Document Review

This document will be reviewed periodically to ensure the company’s operational registers continue to support efficient operations, effective reporting, and sustainable business growth.