# Job Execution Standard Operating Procedure (SOP)

## 1. Purpose

The purpose of this SOP is to establish a consistent process for executing all jobs safely, efficiently, and professionally. It ensures every job is completed to the company’s quality standards while delivering an excellent customer experience.

# 2. Scope

This SOP applies to all operational employees, supervisors, and managers involved in delivering services from the time the team arrives on site until the job is completed and closed.

# 3. Responsibilities

### General Manager

- Monitor overall operational performance.

- Resolve operational issues beyond the authority of the Operations Manager.

- Review job performance and identify opportunities for improvement.

### Operations Manager

- Ensure all jobs are properly prepared before departure.

- Allocate teams, vehicles, equipment, and materials.

- Monitor job progress.

- Support operational staff where required.

- Ensure company procedures are followed.

### Team Supervisor

- Lead the team on site.

- Conduct the pre-job briefing.

- Ensure safety requirements are followed.

- Monitor workmanship throughout the job.

- Communicate with the client when required.

- Complete the final quality inspection.

### Operational Employees

- Perform work according to company standards.

- Follow all safety procedures.

- Wear required PPE.

- Use company equipment responsibly.

- Report hazards, incidents, and equipment faults immediately.

- Represent the company professionally.

# 4. Procedure

## Step 1 – Arrival on Site

Upon arrival, the Team Supervisor must:

- Park vehicles safely.

- Introduce the team to the client where appropriate.

- Confirm the work to be completed.

- Identify any site-specific hazards.

- Ensure the work area is safe before commencing.

## Step 2 – Team Briefing

Before work begins, the Team Supervisor must brief the team on:

- Scope of work.

- Individual responsibilities.

- Safety requirements.

- Client expectations.

- Special instructions.

- Estimated completion time.

## Step 3 – Equipment and Safety Checks

Before commencing work:

- Inspect all equipment.

- Confirm PPE is being worn correctly.

- Ensure all required materials are available.

- Remove any faulty equipment from service.

- Verify vehicles and equipment are positioned safely.

## Step 4 – Execute the Work

The operational team must:

- Complete the work according to company standards.

- Follow approved work methods.

- Protect the client’s property.

- Maintain a clean and organised work area.

- Work efficiently without compromising quality or safety.

- Immediately report any unexpected issues.

## Step 5 – Client Communication

During the job:

- Keep the client informed of progress where appropriate.

- Communicate any delays or unforeseen issues.

- Obtain approval before performing additional work outside the agreed scope.

- Maintain a professional and courteous attitude at all times.

## Step 6 – Monitor Quality

Throughout the job, the Team Supervisor must:

- Inspect completed sections of work.

- Correct defects immediately.

- Ensure work continues to meet company standards.

- Provide guidance to team members where required.

## Step 7 – Site Clean-Up

Once the work is complete:

- Remove all waste and debris.

- Clean the work area.

- Return equipment to the vehicle.

- Ensure no company tools or materials remain on site.

- Leave the client’s property in a clean and professional condition.

## Step 8 – Final Quality Inspection

Before leaving site, the Team Supervisor must confirm:

- All agreed work has been completed.

- Company quality standards have been met.

- The site is clean and safe.

- Equipment has been packed away.

- Any outstanding issues have been resolved or communicated.

## Step 9 – Job Completion

Before departing:

- Thank the client where applicable.

- Obtain client sign-off if required.

- Record any additional work completed.

- Report damaged equipment or incidents.

- Notify the Operations Manager that the job has been completed.

## Step 10 – Update Operational Records

Following completion of the job:

- Update the Job Register.

- Complete the Quality Control Checklist.

- Record maintenance requirements if identified.

- Submit job photos where applicable.

- Notify Administration that the job is ready for invoicing.

# 5. Records

The following documents must be updated where applicable:

- Job Register

- Daily Schedule

- Quality Control Checklist

- Equipment Register

- Vehicle Register

- Maintenance Register

- Incident Register

# 6. Key Performance Indicators (KPIs)

The Operations Team should aim to achieve:

- Jobs completed safely.

- Jobs completed on schedule.

- High-quality workmanship.

- Minimal rework.

- High client satisfaction.

- Zero preventable incidents.

- Professional client interactions.

- Proper care of company assets.

# 7. Review

This SOP will be reviewed periodically to ensure operational efficiency, consistent service delivery, and continuous improvement as the business grows.