# Job Scheduling Standard Operating Procedure (SOP)

## 1. Purpose

The purpose of this SOP is to establish a consistent process for scheduling jobs, allocating resources, and ensuring every job is properly prepared before work begins.

Effective scheduling ensures that staff, vehicles, equipment, and materials are available while delivering jobs on time and maintaining high customer satisfaction.

# 2. Scope

This procedure applies to all jobs undertaken by the company from the moment a quotation has been accepted until the job is ready for execution.

# 3. Responsibility

### Sales Representative

- Notify the Operations Manager once a quotation has been accepted.

- Ensure all client information is complete.

### Operations Manager

- Schedule all jobs.

- Allocate teams.

- Allocate vehicles.

- Allocate equipment.

- Confirm material requirements.

- Update the Job Register.

- Communicate the schedule to the operational team.

### General Manager

- Resolve scheduling conflicts.

- Approve major schedule changes when required.

# 4. Procedure

## Step 1 – Confirm Job Details

Before scheduling, confirm:

- Client name

- Contact details

- Service required

- Site address

- Date required

- Estimated duration

- Special client requirements

## Step 2 – Create the Job

Enter the following information into the Job Register:

- Job Number

- Client Name

- Property Address

- Service Type

- Scheduled Date

- Scheduled Start Time

- Estimated Completion Time

- Assigned Team

- Assigned Vehicle

- Assigned Supervisor

- Job Status

## Step 3 – Allocate Resources

Assign:

- Operational team

- Supervisor

- Company vehicle

- Required equipment

- Required materials

Ensure all required resources are available before confirming the booking.

## Step 4 – Check Availability

Confirm:

- Staff availability

- Vehicle availability

- Equipment availability

- Material availability

If any conflicts exist, resolve them before finalising the schedule.

## Step 5 – Update the Schedule

Update the company’s Daily Schedule with:

- Job order

- Arrival times

- Team allocation

- Vehicle allocation

- Estimated completion times

## Step 6 – Notify the Team

Before the job begins, communicate:

- Client name

- Site location

- Arrival time

- Scope of work

- Special instructions

- Equipment required

## Step 7 – Prepare for the Job

Ensure:

- Equipment is available and operational.

- Vehicles are ready.

- Materials are loaded.

- PPE is available.

- Job documentation is complete.

# 5. Schedule Changes

If changes occur:

- Update the Job Register immediately.

- Inform the client if required.

- Notify the operational team.

- Reallocate resources where necessary.

# 6. Records

The following documents must be updated:

- Job Register

- Daily Schedule

- Equipment Register (if applicable)

- Vehicle Register (if applicable)

# 7. Key Performance Indicators (KPIs)

The Operations Manager should aim to achieve:

- Jobs scheduled accurately.

- Minimal scheduling conflicts.

- On-time job starts.

- Efficient use of staff and vehicles.

- Low equipment downtime.

- High client satisfaction.

# 8. Review

This SOP will be reviewed periodically to improve scheduling efficiency and support the company’s operational growth.