# Quality Control Standard Operating Procedure (SOP)

## 1. Purpose

The purpose of this SOP is to establish a consistent quality control process for all services provided by the company. It ensures that every job is inspected before completion, meets the company’s quality standards, and delivers an exceptional customer experience.

# 2. Scope

This SOP applies to all operational employees, supervisors, and managers responsible for completing and inspecting work before a job is officially closed.

# 3. Responsibilities

### Operations Manager

- Ensure quality inspections are completed.

- Investigate recurring quality issues.

- Implement corrective actions where required.

- Review quality performance.

### Team Supervisor

- Conduct the final quality inspection.

- Ensure all work meets company standards.

- Correct any defects before leaving site.

- Complete the Quality Control Checklist.

### Operational Employees

- Complete work according to company standards.

- Immediately correct any defects identified.

- Assist with final inspections when required.

# 4. Quality Standards

Every completed job must meet the following standards:

- Work is completed as quoted.

- Company workmanship standards are achieved.

- Client property is respected.

- Work area is left clean and tidy.

- Equipment has been used correctly.

- No avoidable damage has occurred.

- Safety standards have been maintained.

- Client expectations have been met.

# 5. Quality Inspection Procedure

## Step 1 – Self-Inspection

Before requesting a final inspection, the operational team must:

- Review the completed work.

- Correct any obvious defects.

- Remove waste and debris.

- Clean equipment where required.

## Step 2 – Supervisor Inspection

The Team Supervisor must inspect:

- Overall workmanship.

- Completion of the agreed scope.

- Cleanliness of the site.

- Safety of the completed work.

- Client-specific requirements.

- Any additional work completed.

## Step 3 – Corrective Action

If defects are identified:

- Record the issue.

- Correct the defect immediately where possible.

- Re-inspect the affected area.

- Confirm that the required standard has been achieved.

No job may be signed off until all identified defects have been resolved or an agreed action plan has been communicated to the client.

## Step 4 – Client Walkthrough (Where Applicable)

Where appropriate:

- Walk the client through the completed work.

- Explain what has been completed.

- Address any concerns.

- Obtain client acknowledgement or sign-off if required.

## Step 5 – Final Approval

The job may only be marked as complete once:

- The work meets company standards.

- All defects have been corrected.

- The site is clean.

- Equipment has been packed away.

- The Quality Control Checklist has been completed.

# 6. Quality Control Checklist

Before leaving site, confirm:

- Scope of work completed.

- Workmanship meets company standards.

- Site left clean and tidy.

- Equipment removed.

- Waste disposed of correctly.

- Client concerns addressed.

- Photos taken (where applicable).

- Job ready for invoicing.

# 7. Non-Conformance Procedure

Where work does not meet company standards:

- Record the issue.

- Notify the Operations Manager.

- Determine the cause.

- Correct the work.

- Review whether additional training or process improvements are required.

Recurring quality issues should be discussed during management meetings to prevent future occurrences.

# 8. Records

The following documents may be updated:

- Quality Control Checklist

- Job Register

- Incident Register (if applicable)

- Client Feedback Register (if used)

- Operations Dashboard

# 9. Key Performance Indicators (KPIs)

The Operations Team should aim to achieve:

- High first-time quality.

- Minimal rework.

- Low client complaint rates.

- High client satisfaction.

- Consistent compliance with company standards.

- Completion of all quality inspections.

# 10. Review

This SOP will be reviewed periodically to ensure quality standards continue to improve and remain aligned with the company’s commitment to professional service delivery and customer satisfaction.